## Slide 1: privacy preserving computing-2021 HOMOMORPHIC PROTOCOLS.
Alexander Lyashevsky, Alexey Titov XTR, IAGS
Allison Gehrke
GCA, IAGS Rosario Cammarota (HE LI) Intel Labs, IAGS

## Slide 2: Project objectives.
Solid analysis of FHE algorithms.
A prototype of Intel GPU HE backend library with following architectural blocks:
  extended integer modulo arithmetic
  high order polynomial modulo arithmetic
  selected Ring Learning With Errors (RLWE) Homomorphic Encryption primitives
  a set of standardized HE APIs.
A feedback of encountered development issues into a) compiler b) software arch c) hardware arch.
A definition of HE benchmarks (in cooperation with HE experts).

## Slide 3: sOW – Deliverables
Develop a prototype of Intel GPU HE backend library as stated in objectives with a suite of functional tests and perf benchmarks.
Using HE primitives develop privacy-preserving ML workloads:
  Logistic Regression
  Classifier CNN
  DL training

## Slide 4: GPU HE - Timeline
H2’20 | H1’21 | H2’21 | H1’22 | H2’22 | H1’23
CM Optimization, Runtime Dev, DPC++ optimization
DG2 128
DG2 512
DG2.5
MLP
Staged Roadmap of GPU HE Focus on extended integer arithmetic and HE POC on GPU
Platform
GPU iHE iteration and optimization
Ramp up; Extended Integer library; APIs for HE; HE bring up, basic scheme investigation
GPU HE
Define industry GPU HE benchmarks, workload and algorithm experimentation

## Slide 5: GPU HE – Project Metrics (Staged)
Working functional tests - #
Performance achieved for key HE ops - #
Compiler improvements - #
Bugs reported - #
Number of HW improvements for this type of workloads – #