## Slide 1: Xe HE schedule
Dec 8th 2020

## Slide 2: XeHE Timeline
2021
Phase I
Q1’21
Phase II
Phase III
Phase IV
Integer ops running on GPU for basic benchmarking
RNS basic ops in place, CRT/iCRT, NTT/iNTT, benchmarking
Extended arithmetic APIs, HE basic demo E2E, HE benchmark definition started
Q2’21
Q3’21
Q4’21
XeHE optimization pass, workload experimentation, HE benchmarks defined

## Slide 3: Phase I
Phase I Deliverables | AMB
Deep dive into HE algorithms and numerical systems | In-depth presentation to a wide technical audience
SEAL interface | Functional tests against SEAL, diverting SEAL compute flow to interface against GPU code
Data management framework in DPC++ | Functional tests for data manipulation and basic compute
DPC++ modulo integer arithmetic (i32/i64) | Functional tests with DPC++ code against GPU
DPC++ performance measurements | Benchmarking of selected perf tests
Python perf model | Estimate perf rooflines for the implemented primitives
Notes:
Monolithic repo to interface CPU HE libraries
Try to reuse key non-perf-critical functionality on CPU
Validate the extent of software dev stack (DPC++ kernels/ESIMD) readiness to support basic primitives
Validate system dev stack readiness – data collection/support with tests

## Slide 5: Phase I
Phase I Deliverables | AMB | Status
Deep dive into HE algorithms and numerical systems | In-depth presentation to a wide technical audience | 
SEAL interface | Functional tests against SEAL, diverting SEAL compute flow to interface against GPU code | 
Data management framework in DPC++ | Functional tests for data manipulation and basic compute overlaps | 
DPC++ modulo integer arithmetic (i32/i64) | Functional tests with DPC++ code against GPU | 
DPC++ performance measurements | Benchmarking of selected perf tests | 
Python perf model | Estimate perf rooflines for the implemented primitives |